ViperKit — Scope & Plan (POA) v1.0

0) Branding & UI Theme

- Visuals: Dark UI, your logo prominent top-left, single accent color for highlights (pending hex codes or reference image).

- Constraint: No final assets committed until you supply brand colors/logo; placeholders used otherwise.

1) Purpose

A portable, offline-first Windows incident toolkit for MSP generalists that:

- Hunts IOCs/artifacts,

- maps Persistence deeply (beyond “common keys”),

- Sweeps recent changes/droppers,

- Remediates with preview and undo,

- Cleans up leftovers and resets hygiene,

- Hardens the endpoint post-incident (reversible),

- produces a Case report (evidence + operator notes).

2) Non-Goals

- Not an EDR/AV replacement.

- Not autonomous malware removal.

- Not cloud-dependent (works fully offline; optional APIs later).

- Not a “persistence-only” toy or a loose bunch of scripts.

3) Operating Modes

- Phase 1: Portable Windows app (PowerShell + WPF; later single EXE bundling).

- Phase 2 (separate track): Optional Linux boot media with GUI tools for dead-box/offline work.

4) UX Contract

Primary tabs: Dashboard • Hunt • Persist • Sweep • Remediate • Cleanup • Harden • Case • Help
Global patterns

- Evidence Cart: Any finding → “Add to Evidence”.

- Trace View: Show relationships (launches, drops, connects-to, persists-via).

- Preview/Undo: Every change previews exact actions and supports rollback.

- Safety rails: Export snapshot before destructive actions, logs everywhere.

5) Data Model (minimal but explicit)

- Observable/IOC: hash, path, filename, URL, domain, IP, registry key/value, CLSID, service/task name, process.

- Entity: File, Directory, RegistryKey, Service, Task, WMI (filter/consumer/binding), COM object, NetworkRule, User.

- Relation: launches | loads | persists-via | drops | connects-to.

- Evidence: List of selected Entities/Observables/Relations + timestamps + operator notes.

- Journal: Ordered actions for undo/redo; persisted to .\logs.

6) Feature Specs & “Done” Criteria (per tab)

A) Dashboard

Goal: Single screen status + quick actions.
Content: Brand header, system state (elevated? Defender on?), last report path, “Open Logs”, “Open Quarantine”, “New Case”.
Done = Loads instantly, no errors offline, shows 5 quick links, respects theme.

B) Hunt (IOC → findings)

Input: hash / URL / domain / IP / path / filename / registry key / CLSID.
Scope (offline fan-out):

- Filesystem: user/system dirs (AppData*/ProgramData/Temp/Startup/Downloads/Desktop and known stash points).

- Registry (deep): Run/RunOnce/RunServicesEx, Winlogon (Shell/Userinit/Gina), IFEO, AppCertDlls, LSA SSP, Shell ext/CLSID, Image Load, KnownDlls hijack checks.

- Tasks/Services/Drivers: including hidden, and suspicious path heuristics (non-system dirs, ADS, untrusted signer).

- WMI: filters/consumers/bindings.

- Browsers: startup locations / extensions (Edge/Chrome per profile).

- Networking: hosts file + DNS cache scan for domain/IP IOCs.
Trace View: Simple relationship list (e.g., Task \Microsoft\X → runs → C:\Users\...\abc.exe).
Done =

- Search accepts all input types;

- Results show type, location, confidence tag;

- “Add to Evidence” works;

- Trace edges generated;

- Runs 100% offline.

C) Persist (deep persistence map)

Coverage: IFEO debuggers, AppCertDlls, Image Load, Winlogon shell/userinit, LSA providers/SSP, KnownDlls anomalies, COM hijacks (InprocServer32), shell extensions, WMI persistence, Services/Drivers (Auto), Scheduled Tasks (all), Startup folders, Explorer shell keys, Script Host policies, PATH/DLL search-order pitfalls, netsh helpers, proxy/WPAD hooks.
Heuristics: non-system location, ADS, invalid signature, recent timestamp, user-writable path, orphaned binary.
Done = Single click enumerates, flags suspicious entries, supports Open Location / Copy Cleanup Command / Add to Evidence.

D) Sweep (recent change radar)

Controls: Time window slider (default 7 days).
Scope: New/modified files in user-writable dirs, new services/tasks/users, new firewall rules, browser extensions installed, MSI installs/uninstalls, Prefetch summary for unseen binaries.
Done = Sorted table with timestamps + CSV export + “Add to Evidence”.

E) Remediate (surgical, reversible)

Playbooks (all Preview → Apply → Undo):

- Disable/delete scheduled task (export XML first).

- Stop/disable service (export config first).

- Quarantine file (copy + unblock + optional inert stub), kill process tree.

- Remove autorun registry value (export hive/branch first).
Done = Each action shows exact commands/keys/files, writes a snapshot to .\exports\, supports Undo, and logs to .\logs\journal.json.

F) Cleanup (post-removal hygiene)

Scope: Reset proxy/WPAD, Winsock reset (preview only), clear orphaned autoruns, purge temp droppers in known stash dirs, reset scheduled task cache entries for removed tasks.
Done = Preview list, one-click apply, undo where applicable, full log.

G) Harden (quick profiles; reversible)

Profiles: Standard and Strict, both exportable to MD + REG/PowerShell delta.
Toggles (examples): Defender prefs (if present), block Office internet macros, disable script engine autoruns for standard users, enforce SmartScreen if supported, AppLocker/SRP starter template for common dropper dirs, basic RDP/NLA sanity checks (no blanket disable).
Done = Apply plan shows change set; rollback artifact created automatically.

H) Case (report & bundle)

Live Evidence table: operator notes, tags, status (open/fixed).
Export: One button → HTML + Markdown report + ZIP bundle (logs, exports, evidence manifest).
Done = Reproducible report on a clean lab VM with no internet.

I) Help

Content: Safety rules, where logs live, what each tab does (10 lines), shortcuts, support link.
Done = Opens offline, < 1 page, plain text/MD.

7) Safety & Rollback

- Preview-first default ON.

- Export-before-change required (config, task XML, reg branch).

- Undo journal for every destructive action.

- Optional System Restore Point prompt (when available & enabled).

- Dry-run mode: simulate actions without changes.

8) Packaging & Footprint

- Single portable directory; requires elevation when needed.

- Writes only to .\logs, .\quarantine, .\exports (created on demand).

- No external dependencies for core; optional API toggles do not block core flows.

9) Architecture & Repo Layout (lean, milestone-driven)

/viperkit

/app                 # WPF XAML + ViewModels per tab

/modules             # One .psm1 per tab (Hunt.psm1, Persist.psm1, etc.)

/shared              # Logging.psm1, Evidence.psm1, Trace.psm1, Utils.psm1

/branding            # placeholder assets until provided

CHANGELOG.md

README.md

PLAN.md              # this POA

- Rule: Each milestone adds exactly one new module + UI file; no extra folders.

10) Milestones, Gates & Acceptance

M0 — Plan & Wireframe

- Deliver: PLAN.md (this), low-fidelity wireframes, theme placeholders.

- Gate: You approve scope + tabs + “Done” criteria; branding assets or hex codes supplied.

M1 — Hunt MVP

- Deliver: Hunt.psm1 + Hunt UI + logging; offline searches + Trace View + Add to Evidence.

- Gate: Works on a clean VM; finds planted IOCs; no destructive actions.

M2 — Persist MVP

- Deliver: Persist.psm1 + UI; deep autoruns set + heuristics.

- Gate: Flags test hijacks; Open Location/Copy Command/Evidence all work.

M3 — Sweep MVP

- Deliver: Sweep.psm1 + UI; time-window diff + CSV.

- Gate: Detects new tasks/services/files from test fixture.

M4 — Remediate MVP

- Deliver: Playbooks (4) with export→apply→undo; journal persisted.

- Gate: Round-trip undo verified for each playbook on lab VM.

M5 — Cleanup MVP

- Deliver: Cleanup.psm1 + UI; hygiene tasks with previews.

- Gate: No data loss; actions logged; undo where applicable.

M6 — Harden MVP

- Deliver: Standard/Strict profiles + rollback bundles.

- Gate: Apply and revert both succeed; deltas recorded.

M7 — Case MVP

- Deliver: HTML/MD report + ZIP bundle.

- Gate: Report passes checklist (findings, actions, timestamps, operator notes).

Phase 2 — Linux Media Plan

- Separate doc: tool shortlist, boot flow, persistence-safe mounts, export paths.

11) Quality, Tests & Fixtures

- Test fixtures: A script that plants benign “red team” artifacts (fake task/service/autorun, WMI, browser ext, proxy toggle, droppers in user-writable dirs).

- Acceptance tests: Checklists per milestone VM with exact steps & expected outputs.

- Performance guardrail: Hunt + Persist enumerate in ≤90s on a typical office laptop (8c/16GB, SSD).

12) Logging, Telemetry & Privacy

- Logs: .\logs\YYYY-MM-DD\*.log plus journal.json for undo.

- No PII exfiltration. All local. Optional checksums on evidence ZIP.

- Crash-safe: Try/catch with user-readable error surface + copyable diagnostics.

13) Security & Safety Considerations

- All destructive actions are explicit, previewed, and undoable.

- No remote code execution, no network beacons.

- Quarantine preserves original + computes hash + records provenance.

14) Extensibility (v2+ hooks)

- API toggles: hash/url lookups, reputation, yara/sigma (only when enabled).

- Module loader: tabs can register extra checks via a manifest without changing core.

- Profiles: Harden profiles are JSON-driven for easy vendor/MSP variance.

15) Licensing & Third-Party

- Default: Project under permissive license (MIT/BSD) unless you choose otherwise.

- Third-party binaries: None bundled in MVP; any future inclusion requires license review.

16) Governance & Change Control

- Any new feature must specify: scope, acceptance test, UI touchpoints, and undo path.

- No code merged that violates Preview/Undo or Offline-first constraints.

17) Success Metrics

- Time-to-first-finding (Hunt) ≤ 2 min on seeded VM.

- 100% of destructive actions roll back cleanly in lab.

- Report generation ≤ 10s; operator satisfaction (pilot) ≥ 8/10.

18) Immediate Next Actions (Pre-Code)

- You: Provide brand hex codes/logo (or upload the reference image).

- You: Confirm tabs & “Done” criteria above (this locks M0).

- Me: Produce low-fi wireframes for each tab (single PNG).

- Me: Provide the benign Artifact Seeder script for repeatable tests.

- Then: Start M1 — Hunt only (one module + one UI file + tests + docs).

Notes

- This POA prevents scope creep: every tab has explicit “Done” checks, rollback expectations, and a single-PR rhythm.

- It’s offline-first, portable, and built for non-specialists—exactly the bar you set.